Reg. No. ________

Karunya University

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

End Semester Examination – November / December 2008

Subject Title: 	SOFTWARE PROJECT MANAGEMENT			              Time : 3 hours

Subject Code: 	IT230			         						                Maximum Marks: 100

#### Answer ALL questions

PART – A  (10 x 1 = 10 MARKS)

1.	What are open systems?

2.	How will you evaluate the economic benefits of a project?

3.	What does a development cost include?

4.	List any 2 project scheduling techniques.

5.	What is the role of a project board or project steering committee?

6.	Differentiate structured and unstructured decision making.

7.	How will you set a series of checkpoints in the initial activity plan?

8.	Mention the processes in the closing of a project.

9.	What refers to ‘PRINCE’ in project management?

10.	What does a Parkinson method tell about?

PART – B  (5 x 3 = 15 MARKS)

11.	Mention the problems with software projects.

12.	Where are estimates done?

13.	List the priorities that can be applied in deciding levels of monitoring.

14.	What is version control?

15.	How does ‘project support’ have an impact in the software project management?

PART – C  (5 x 15 = 75 MARKS)

16.	A public library department is considering the implementation of a computer based system to help administer book loans at libraries. Identify the stakeholders in such a project. What might be the objectives of such a project and how might the success of the project be measured in practical terms?

(OR)

17.	Describe the activities covered by software project management.

18.	Discuss about the software project risks and the strategies for risk reduction.

(OR)

19.	Draw an activity network using CPM for choosing and purchasing a desktop computer.

20.	A software developer working on a project has written the first 500 lines of java code that is estimated to require 1000 lines of code. Explain why it would be unreasonable to assume that the programming task is 50% complete. How might you make a reasonable estimate of how near completion it might be?

(OR)

21.	An organisation has detected low job satisfaction in the following departments

a.	The system testing group			b.	The computer applications help desk

How these jobs could be redesigned to give more job satisfaction?

22.	Bring out the importance of Adaptive project framework.

(OR)

23.	How does the post-version review have impact in the software project management?

24.	What is Project support office? Highlight the features.

(OR)

25.	Discuss about project portfolio management.