Reg. No. ________

Karunya University

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

End Semester Examination – May / June 2009

Subject Title: 	SOFTWARE PROJECT MANAGEMENT	 		               Time : 3 hours

Subject Code: 	CA350			         						                Maximum Marks: 100

Answer ALL questions (5 x 20 = 100 Marks)

1.	a.	What is Project? What are the characteristics of Software projects that make them different

from other projects?															(10)

b.	Explain the problems associated with Software projects.							(10)

(OR)

2.	a.	What are the different forms of Programmes?									(10)

b.	How do you define the objectives of the project management?						(10)

3.	a.	Explain the process model that is based on the waterfall approach.					(10)

b.	What is extreme programming? Explain in detail.									(10)

(OR)

4.	a.	What are the various stages of a software project to carry out Software estimates?

Explain.																		(12)

b.	What are the main ways of deriving estimates of software development effort?		(8)

5.	a.	Explain the forward and backward pass in a Critical Path Network with

suitable examples.															(12)

b.	Explain the activity-on-arrow network and their rules and conventions. 				(8)

(OR)

6.	a.	What are the choices for risk planning? Explain.									(12)

b.	Consider that it might cost Rs. 6,00,000 to replace a hardware configuration used to develop a software application and there is 1% chance of a fire. Installing fire alarms at a cost of

Rs. 1,000 would reduce the chance of fire to 0.5%. Find the risk reduction leverage for the application.																	(8)

7.	Compulsory:

a.	What are the categories of resources?											(6)

b.	What are the factors that need to be taken into account while allocating tasks

to individuals?																(8)

c.	List the priorities that apply in deciding levels of monitoring.						(6)

8.	a.	Explain decision making in detail.												(8)

b.	Briefly explain the content of a project plan.										(12)

(OR)

9.	Explain some of the models used for motivating people to work with suitable examples.