Reg. No. ________

Karunya University

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

End Semester Examination – May / June 2009

Subject Title: 	SOFTWARE PROJECT MANAGEMENT			               Time : 3 hours

Subject Code: 	IT230			         						                Maximum Marks: 100

#### Answer ALL questions

PART – A  (10 x 1 = 10 MARKS)

1. 	What are the factors that are used to estimate the risk?

2. 	State the approaches that can be used for identifying the project activities.

3.	List the drawbacks of Gantt charts.

4.  	________ is used to describe in detail the tasks that need to be done to complete the work for an activity.

5. 	Mention the components of the project team.

6. 	The _______ is a time buffer placed at the end of the critical chain to protect the overall project schedule.

7. 	Give the inputs to Client check point.

8.	What do you mean by proof-of-concept cycle?

9. 	Name any two models to establish a portfolio strategy.

10. 	Strike out the reasons for project failure.

PART – B  (5 x 3 = 15 MARKS)

11.	What are the characteristics that are used to define classification of projects?

12.	Explore the techniques used to calculate the critical path.

13.	Depict the steps that make up the problem-solving process.

14.	Note down the tools used to monitor and adjust cycle build schedule.

15.	Give the several symptoms for the need of Project Support Office (PSO).

PART – C  (5 x 15 = 75 MARKS)

16. 	Write in detail about the procurement management?

(OR)

17. 	Describe briefly about the approaches for generating the Work Breakdown Structure (WBS)?

18. 	Explain in detail about the network diagram construction?

(OR)

19. 	Briefly explain the Joint Project Planning (JPP) session?

20. 	Write short notes on monitoring and controlling progress of a project.

(OR)

21. 	Discuss the critical chain project management in detail.

22. 	Explore the concepts of cycle building functionality and its schedule.

(OR)

23. 	State the necessity of revising the version plan and extreme project management.

24. 	Express the strategy for establishing project portfolio and selection of balanced portfolio.

(OR)

25. Explain the concepts of PSO functions and challenges to implement a project support office.