Reg. No. ________

Karunya University

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

End Semester Examination – May / June 2009

Subject Title: 	SOFTWARE PROJECT MANAGEMENT			              Time : 3 hours

Subject Code: 	IT343			         						                Maximum Marks: 100

Answer ALL questions (5 x 20 = 100 Marks)

1.	a.	 What is a Project Objective? 						     					  	 (2)

b. 	Identify five projects in which you have been involved during your life.               (18)

(OR)

2. 	Explain Project Activities in detail.

3. 	Explain in detail about the schedule finalizing for the project management.

(OR)

4. 	Explain the list of activities involved in preparing the Network Diagram

5.	Explain in detail about the Critical Chain Project Management

(OR)

6.	Explain Progress Reporting System in detail.

7.	Explain Adaptive Project Framework

(OR)

8.	Explain the five phases of the Adaptive Project Framework.

Compulsory

9.	Explain in detail Project Support Office