Reg. No. ________

Karunya University

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

End Semester Examination – May / June 2009

Subject Title: 	PROJECT APPRAISAL MANAGEMENT			              Time : 3 hours

Subject Code: 	MS328			         						                Maximum Marks: 100

Answer ALL questions (5 x 20 = 100 Marks)

Compulsory:

1.	Mega mart corporation is contemplating the purchase of a firm with a running Business. It is unlikely that this firm can be bought at the replacement value of its assets and liabilities. The profit earning potential will become a basis for price negotiation. MMC has anticipated the incremental cash flows of the target firm. Together with the terminal point cash flow as bellow.

| Year | Cash flow (cv) | Year | Cash flow (cv) |
| --- | --- | --- | --- |
| 1 | 5 | 6 | 10 |
| 2 | 6 | 7 | 12 |
| 3 | 6.5 | 8 | 13 |
| 4 | 7.5 | 9 | 14 |
| 5 | 8.5 | 10 | 14+85 |

Calculate the maximum acquisition price of the target firm if MMc’s required rate of return is 18%

2.	Explain the basic principles are followed in the forecasting of the project cash flow in detail.

(OR)

3.	Discuss the key factors in determining the debt -equity ratio for a project in detail

4.	Discuss the following

a.	Domestic Resources cost														(10)

b.	Effective Rate of protection													(10)

(OR)

5.	Briefly explain the following with suitable examples.

a.	Conflict in Ranking															  (7)

b.	Project indivisibility															  (7)

c.	Feasible combinations approach												  (6)

6.	Explain the computational procedure for determining the critical path, event slacks and activity floats.

7.	Briefly discuss the following

a.	Resource scheduling															 (10)

b.	Multi project scheduling														 (10)

8.	Explain the important stages in the life cycle of a project.

(OR)

9.	Discuss the human aspects of project management in detail.