Reg. No. ________

Karunya University

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

Trimester Examination – September / October 2009

Subject Title: 	OPERATIONS RESEARCH							              Time : 3 hours

Subject Code: 	MS3124			         						                Maximum Marks: 100

Answer ALL questions (5 x 20 = 100 Marks)

1. Compulsory:

Vehicles  pass through a toll gate at a rate of 90  per  hour.    The  average time to pass through the gate is 36 seconds.  The   arrival  rate  and service rate follow  poisson  distribution. There is a complaint that the vehicles wait for long duration.  The  authorities  are  willing to install one   more  gate  to reduce  the average time to pass through the toll gate  to  30 seconds if the idle time of the toll gate is less than 10% and   the average queue length at the gate is more  than 5 vehicles. Check   whether  the  installation  of  the  second  gate   is    justified.

2.	In a multi-speciality hospital, nurses report to duty at  the end of every 4 hour interval as shown in the following table. Each  reported nurse will work for 8 hours continuously.  The minimum  required  number of nurses in  various  periods  are  summarized  in  the following table. Develop  a  mathematical model   to determine the number of nurses to be  reported  at the  beginning  of each period such that the total  number  of nurses to be reported to duty in a day is minimized.

-----------------------------------------------------------------

Interval       Time period               Minimum required

Number    -----------------------        number of nurses

From       		 To

-----------------------------------------------------------------

1     12 Midnight    	4 a.m.                  20

2      4 a.m.        		8 a.m.                  25

3      8 a.m.       		12 noon              	35

4     12 noon        		4 p.m.                  32

5      4 p.m.        		8 p.m.                  22

6      8 p.m.       		12 Midnight         15

-----------------------------------------------------------------

(OR)

3.	Solve the following linear programming problem using simplex  method.

Maximize Z = 10X1 + 15X2 + 20X3

Subject to

2X1 + 4X2 + 6X3  24

3X1 + 9X2 + 6X3  30

X1, X2, X3 > 0

4.	A  production  control  superintendent  finds  the  following information on his desk:  In  departments  A, B, and C, the  number  of  surplus pallets is 18, 27 and 21 respectively.  In departments G,  H, I and J, the number of pallets required is 14, 12, 23 and  17 respectively.  The time in minutes to move a palette from one department to another is given below.

[P.T.O]

+-----------------------------+

|   To|  G  |  H  |  I  |  J  |

|From |     |     |     |     |

|-----+-----+-----+-----+-----|

|  A  | 13  | 25  | 12  | 21  |

|-----+-----+-----+-----+-----|

|  B  | 18  | 23  | 14  |  9  |

|-----+-----+-----+-----+-----|

|  C  | 23  | 15  | 12  | 16  |

+-----------------------------+

What  is  the optimum distribution plan  to  minimize  the  moving time?

(OR)

5.	Solve  the  following  assignment  problem  using   Hungerian  Method. The matrix entries are processing times in hours.

Operator

1         2         3         4         5

+------------------------------------------------+

1 |   20        22        35        22        18   |

2 |    4        26        24        24         7   |

Job  3 |   23        14        17        19        19   |

4 |   17        15        16        18        15   |

5 |   16        19        21        19        25   |

+------------------------------------------------+

6. 	Consider  the following 4X4 game  played by players A  and  B and solve it optimally.

Player B

1         2         3         4

+---------------------------------------+

1 |    6    |    2    |    4    |    8    |

|---------+---------+---------+---------|

2 |    2    |   -1    |    1    |   12    |

Player A    |---------+---------+---------+---------|

3 |    2    |    3    |    3    |    9    |

|---------+---------+---------+---------|

4 |    5    |    2    |    6    |   10    |

+---------------------------------------+

(OR)

7.	Consider  the  following  3 machines and  5  jobs  flow  shop     problem. Check whether

Johnson's rule can be extended to this  problem.  If  so,  what  is  the  optimal  schedule  and  the

corresponding makespan ?

-----------------------------------------------------------

Job       Machine-1      Machine-2       Machine-3

-----------------------------------------------------------

1              11             10             12

2              13              8             20

3              15              6             15

4              12              7             19

5              20              9              7

-----------------------------------------------------------

8.	The activities involved in Alpha  Garment   Manufacturing Company are listed below with their time estimates. Draw the     network  for the given activities and carry out the  critical   path calculations.

---------------------------------------------------------------

Activity       Description         Immediate        Duration

Predecessor(s)    (Days)

---------------------------------------------------------------

A      Forecast sales volume         -              10

B      Study competitive market      -               7

C      Design item and facilities    A               5

D      Prepare production plan       C               3

E      Estimate cost of production   D               2

F      Set sales price               B,E             1

G      Prepare budget                F  	          14

---------------------------------------------------------------

(OR)

9.	Consider the following table summarizing the details of a project.

---------------------------------------------------------------------

Activity       Predecessor(s)               Duration (Weeks)

----------------------------------

a         m        b

---------------------------------------------------------------------

A                -                   4         4       10

B                -                   1         2        9

C                -                   2         5       14

D                A                   1         4        7

E                A                   1         2        3

F                A                   1         5        9

G                B,C                 1         2        9

H                C                   4         4        4

I                D                   2         2        8

J                E,G                 6         7        8

K                F,H                 2         2        8

L                F,H                 5         5        5

M                I,J,K               1         2        9

N                L                   6         7        8

---------------------------------------------------------------------

a.	Construct the project network..

b.	Find the expected duration and variance of each activity.

c.	Find   the critical path and the   expected   project completion time.

d. 	What is the probability of completing the project on or before 35 weeks?