Reg. No. ________

Karunya University

(Karunya Institute of Technology and Sciences)

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

M.B.A. Trimester Examination – April/May 2010

Subject Title:	PROJECT APPRAISAL MANAGEMENT	 		              Time: 3 hours

Subject Code:	09MS339		         						              Maximum Marks: 100

Answer ALL questions (5 x 20 = 100 Marks)

1.	a.	Why are capital expenditures often the most important decisions taken by a firm?  	(10)

b.	Describe the difficulties in capital expenditure decisions.  							(10)

(OR)

2.	Explain the stages in the implementation phase of industrial project.

3.	What are the components of cost of project?  Discuss them in detail.

(OR)

4.	What points should be kept in mind while estimating the working capital requirement and planning for its financing?

5.	“Social costs and benefits of the project are differing from the monetary costs and benefits of the project”.  Do you agree? Discuss.

(OR)

6.	As per the UNIDO method, how are the following valued?

a.	Tradeable inputs and outputs		b.	Non-tradeable inputs and outputs

c.	Labour							d.	Foreign exchange		e.	Savings

7.	Describe and evaluate the various forms of project organization.

(OR)

8.	Explain human aspects of project management.

9.	Compulsory:

A construction project consists of twelve major activities. The time duration to complete each activity and its immediate predecessor(s) is given in the table below.

Activity         	:	A      B      C       D       E        F      G       H      I        J      K      L

Precdessor(s)	:  		-       A      A       B       B       C       C       F      D     G,H    E      I

Duration (weeks):      10     9        7       6       12       6       8        8       4       11    5       7

Determine the following:

a.	Draw the network diagram		b.	Identify the critical path

Calculate the time taken to complete the project.