Reg. No. ________

Karunya University

(Karunya Institute of Technology and Sciences)

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

End Semester Examination – April/May – 2016

Subject Title :	OPERATIONS RESEARCH							      	     Time : 3 hours

Subject Code:	PE237							 				       Maximum Marks: 100

#### Answer ALL questions

PART – A  (10 x 1 = 10 MARKS)

1.	Write any two scope of O.R.

2.	The feasible region of an LPP is always ____________.

3.	The project duration is affected if the duration of any activity is changed.  (True (or) False)

4.	Define total float of an activity.

5.	What are the costs involved in inventory?

6.	State True (or) False.  Price per unit is the criterion for ABC analysis.

7.	Given λ=0.5,μ=0.67. Find W(waiting time in queue)

8.	m', m', Imodel is known as  	(a) Poisson model         (b) Birth death model

(c) Exponential model   (d) multi server model

9.	__________ is the point of intersection of pure strategies.

10.	What types of games are solved graphically?

PART – B  (5 x 3 = 15 MARKS)

11.	Explain the advantages of linear programming problems.

12.	Draw the event oriented network for the following data:

Event No:					1	2	3	  4		5	  6		  7

Immediate predecessors:		-	1	1	2, 3		3	4, 5		5, 6

13.	A company uses rivets at a rate of 500 kg per year, rivets costing Rs 2.00/kg.  It costs Rs. 20 to place and order and carrying cost of inventory is 10% per year.  How frequently should to order for rivets be placed and how much?

14.	In a public Telephone booth the arrivals are on the average 15 per hour. A call on the average takes 3 minutes.  If there is just one phone, find expected number of callers in the booth at any time.

15.	Solve the following 2×2 game

PART – C  (5 x 15 = 75 MARKS)

16.	Solve the following

Maximize subject to :

15x1+6x2+9x3+2x4

2x1+x2+5x3+6x4≤20

3x1+x2+3x3+25x4≤24

7x1+x4≤70

x1, x, x3, x4≥0

[P.T.O]

(OR)

17.	Use duality to solve the following LPP

Maximize:       z=2x1+2x2

Subject to	2x1+4x2≥1

−x1−2x2≤−1

2x1+x2≥1

and		x1, x2≥0

18.	Distinguish between CPM and PERT.

(OR)

19.	The following table indicates the details of a project the durations are in days ‘a’ refers to optimistic time, ‘m’ refers to most likely time and ‘b’ refers to pessimistic time duration.

| Activity | 1 – 2 | 1 – 3 | 1 – 4 | 2 – 4 | 2 – 5 | 3 – 4 | 4 – 5 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A | 2 | 3 | 4 | 8 | 6 | 2 | 2 |
| m | 4 | 4 | 5 | 9 | 8 | 3 | 5 |
| B | 5 | 6 | 6 | 11 | 12 | 4 | 7 |

a.	Draw the network.

b.	Find the critical path.

c.	Determine the expected standard deviation of the completion time.

20.	a.	Explain various types of inventory models.

b.	What are the Reasons for maintaining inventory models?

(OR)

21.	The demand for an item in company is 18,000 units per year, and the company can produce the item at a rate of 3000 per month.  The cost of one setup is Rs. 500.00 and the holding cost of unit per month is 15 paise.  The shortage cost of one unit is Rs 20 per month.  Determine the optimum manufacturing quantity and the number of shortages.  Also determine the manufacturing time and time between set-ups.

22.	Explain the terms queue discipline and system capacity.

(OR)

23.	Cars arrive at a petrol pump, having one petrol unit, in poisson fashion with an average of 10 cars per hour.  The service time is distributed exponentially with a mean of 3 minutes.  Find     (a) average number of cars in the system.  (b) Average waiting time in the queue (c) average queue length.  (d) The probability that the number of cars in the system is 2.

24.	Solve the following game using dominance property

|  | B |  |  |  |
| --- | --- | --- | --- | --- |
| A |  | I | II | III |
|  | I | 1 | 7 | 2 |
|  | II | 6 | 2 | 7 |
|  | III | 6 | 1 | 6 |

(OR)

25.	Reduce the following game by dominance and find the game value

| Player A |  | I | II | III | IV |
| --- | --- | --- | --- | --- | --- |
|  | I | 3 | 2 | 4 | 0 |
|  | II | 3 | 4 | 2 | 4 |
|  | III | 4 | 2 | 4 | 0 |
|  | IV | 0 | 4 | 0 | 8 |