Reg. No. ________

Karunya University

(Karunya Institute of Technology and Sciences)

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

M.B.A. Trimester Examination – February 2016

Subject Title : 	PROJECT MANAGEMENT							             Time : 3 hours

Subject Code: 	15MS3038				       					              Maximum Marks: 100

Answer ALL questions (5 x 20 = 100 Marks)

1.	Case Study (Compulsory):

Develop a detailed Project Scope Statement, as prescribed by Project Management Institute, for construction of a 6 way express way between Karunya University and Perur.

2.	Using suitable Indian examples, discuss the various strategic considerations for which an organisation would initiate a project to be implemented.

(OR)

3.	a.	What are the Responsibilities of a Project Manager and the competencies required for a 	project manager to fulfil his responsibilities.										  (10)

b.	What is a Project Management office?  What are its responsibilities? What are the 	various types of Project Management Office?									  (10)

4.	a.	Describe the Inputs, Outputs and Tools & Techniques for the process of Plan Cost  	Management and Estimate Cost.												  (10)

b.	Describe the Inputs, Outputs and Tools & Techniques for the process of  Sequence 	Activities and Develop Schedule.												  (10)

(OR)

5.	a.	Describe the Inputs, Outputs and Tools & Techniques for the process of  Plan Scope 	Management and Collect Requirements.											  (10)

b.	Describe the Inputs, Outputs and Tools & Techniques for the process of   Define Scope 	and  Create WBS.															  (10)

6.	a.	Explain the Earned Value method of managing project time and cost. Use a suitable 	numerical example to substantiate your answer.									  (10)

b.	If PV = 7000, EV = 6500, AC = 6250. Comment on the Project performance on the basis of cost and time.																    (5)

c.	If PV = 7000, EV = 7200, AC = 7500. Comment on the Project performance on the basis 	of cost and time.																    (5)

(OR)

7.	a.	Describe the various Project Management processes.

8.	a.	Describe the Inputs, Outputs and Tools & Techniques for the process of   Perform 	Qualitative Risk Analysis and Quantitative Risk Analysis.							  (10)

b.	Describe the Inputs, Outputs and Tools & Techniques for the process of  Plan Risk 	Management and Identify Risks.												  (10)

(OR)

9.	Using suitable Indian Examples, explain the differences between a Program , a portfolio 	and a project