Reg. No. ________

Karunya University

(Karunya Institute of Technology and Sciences)

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

End Semester Examination – April/May-2013

Subject Title: CONSTRUCTION MANAGEMENT						       Time: 3 hours

Subject Code: 09CE215						      		    		       	       Maximum Marks: 100

#### Answer ALL questions

PART – A  (10 x 1 = 10 MARKS)

1.	What are the factors influencing while selecting a private contractor?

2.	Name any two types of estimation.

3.	Differentiate between planning and actual progress.

4.	What is mean by budget provision?

5.	Why project management software is necessary for tracking the project.

6.	State the advantages and disadvantages in network analysis.

7.	What are the merits of CPM?

8.	Mention the name of any two project management software used in the field.

9.	What is meant by project planning?

10.	What is cost accounting?

PART – B  (5 x 3 = 15 MARKS)

11.	Explain how, good system management would result in increased efficiency and profit.

12.	What are the points to be observed to achieve good production scheduling application?

13.	What are the concepts of a network?

14.	List out types of contracts and briefly explain.

15.	What is the purpose of cash book and give its details.

PART – C  (5 x 15 = 75 MARKS)

16.	Discuss about Break Even Analysis and Chart pricing policies.

(OR)

17.	Explain in detail the feasibility study and analysis in a construction company.

18. 	What is the purpose of resource planning in building construction and what are its requirements?

(OR)

19.	What are all the scheduling methods? Explain progress reports and charts.

20.	What are all the advanced planning and scheduling concepts? Explain in detail.

(OR)

21. 	Discus in detail about PERT and CPM.

22. 	What is the requirement of safety, quality control, inspection and duties of personnel?

(OR)

23. 	Write short notes on calling tenders, tender documents, submission of tenders and processing of tenders.

24. 	Explain any one of the software applications for scheduling, with a typical example.

(OR)

25.	Write short notes on types of bills, claims, cash book, procedures adopted in P.W.D and C.P.W.D.