Reg. No. ________

Karunya University

(Karunya Institute of Technology and Sciences)

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

End Semester Examination – April/May-2013

Subject Title: SOFTWARE PROJECT MANAGEMENT				       	      Time: 3 hours

Subject Code: 12IT222			       						      		       Maximum Marks: 100

#### Answer ALL questions

PART – A (10 x 1 = 10 MARKS)

1.  	A project is a sequence of __________, __________ and __________ activities.

2.  	POS stands for __________.

3.  	Two approaches to identify the project activities are __________ and __________.

4.  	JPP stands for __________.

5.  	Two reasons for choosing contract team members are __________ and __________.

6.  	__________ are actions taken as a result of reports.

7.  	APF stands for __________.

8.  	Two major parts of version scope are __________ and __________.

9.  	What is meant by an Enhancement project?

10. 	What is EPSO?

PART – B (5 x 3 = 15 MARKS)

11. 	Point out the five constraints that operate on every project.

12. 	What is resource leveling?

13. 	Mention important characteristics of core team members.

14. 	What are the questions to be answered during client checkpoint?

15. 	What is a Project Portfolio?

PART – C (5 x 15 = 75 MARKS)

16. 	Discuss the classifications of Projects.

(OR)

17. 	Draw a TPM life cycle flow and explain it in detail.

18. 	How will you estimate the duration, resource requirements and cost of a project? Explain.

(OR)

19. 	Illustrate the construction and analysis of a project network with a suitable diagram.

20. 	How will you build and manage an effective Project Team? Explain.

(OR)

21. 	What is a Critical Chain? Discuss about the Critical Chain Project Management.

22. 	Give the details of the different phases of an Adaptive Project Framework with a neat diagram.

(OR)

23. 	What is the need for Extreme Project Management? Explain.

24. 	Describe the major phases of Project Portfolio Management.

(OR)

25. 	Elucidate on Project Support Office.