Reg. No. ________

Karunya University

(Karunya Institute of Technology and Sciences)

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

End Semester Examination – April/May-2013

Subject Title: OPERATIONS RESEARCH							              Time: 3 hours

Subject Code: 12MS309				         				              	       Maximum Marks: 100

Answer ALL questions (5 x 20 = 100 Marks)

1.	Compulsory:

Construct the network for the project whose activities and the three time estimates of these

activities (in weeks) are given below.

| Activity | to | tm | tp |
| --- | --- | --- | --- |
| 1 - 2 | 3 | 4 | 5 |
| 2 - 3 | 1 | 2 | 3 |
| 2 - 4 | 2 | 3 | 4 |
| 3 - 5 | 3 | 4 | 5 |
| 4 - 5 | 1 | 3 | 5 |
| 4 - 6 | 3 | 5 | 7 |
| 5 - 7 | 4 | 5 | 6 |
| 6 - 7 | 6 | 7 | 8 |
| 7 - 8 | 2 | 4 | 6 |
| 7 - 9 | 1 | 2 | 3 |
| 8 - 10 | 4 | 6 | 8 |
| 9 - 10 | 3 | 5 | 7 |

Compute:	a.	expected duration of each activity	b.	expected variance of each activity

c.	expected variance of the project length.

2.	A company produces refrigerators in Unit I and heaters in Unit II. The two products are produced and sold on a weekly basis. The weekly production cannot exceed 25 in unit I and 36 in unit II, due to constraints. 60 workers are employed. A refrigerator requires 2 man – week of labour, while a heater requires 1 man-week of labour. The profit available is ` 600 per refrigerator and ` 400 per heater. Formulate the LPP problem.

(OR)

3.	Solve the following LPP graphically:

Maximize 		z = 100x1 + 40 x2

Subject to		5x1 + 2x2  1000

3x1 + 2x2  900

x1 +2x2  500

and x1, x2  0.

4.	Solve the transportation problem.

DESTINATION

| SOURCE |  | A | B | C | D | Supply |
| --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 11 | 20 | 7 | 8 | 50 |
|  | 2 | 21 | 16 | 20 | 12 | 40 |
|  | 3 | 8 | 12 | 18 | 9 | 70 |
|  | Demand | 30 | 25 | 35 | 40 |  |

(OR)

[P.T.O]

5.	Solve the following assignment problem for maximization given the profit matrix. (Profit in `.)

MACHINES

|  | P | Q | R | S |
| --- | --- | --- | --- | --- |
| A | 51 | 53 | 54 | 50 |
| B | 47 | 50 | 48 | 50 |
| C | 49 | 50 | 60 | 61 |
| D | 63 | 64 | 60 | 60 |

JOB

6.	Find the sequence that minimizes the total elapsed time required to complete the following tasks on the machines in the order 1 – 2 – 3. Find also the minimum total elapsed time (hours) and the idle time on the machines.

| Task | A | B | C | D | E | F | G |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Time on |  |  |  |  |  |  |  |
| M/C:1 | 3 | 8 | 7 | 4 | 9 | 8 | 7 |
| M/C:2 | 4 | 3 | 2 | 5 | 1 | 4 | 3 |
| M/C:3 | 6 | 7 | 5 | 11 | 5 | 6 | 12 |

(OR)

7.	Reduce the following game by dominance and find the game value.

|  | I | II | III | IV |
| --- | --- | --- | --- | --- |
| 1 | 3 | 2 | 4 | 0 |
| 2 | 3 | 4 | 2 | 4 |
| 3 | 4 | 2 | 4 | 0 |
| 4 | 0 | 4 | 0 | 8 |

Player

A

8.	The arrival rate of customers at the single window booking counter of a two wheeler agency follows Possion distribution and the service time follows Exponential distribution. The arrival rate and the service rate are 25 customers per hour and 35 customers per hour. Find the following:

a.	Utilization of the Booking clerk.

b.	Average number of waiting customers in the queue.

c.	Average number of waiting customers in the system.

d.	Average waiting time for the customer in both queue and system.

(OR)

9.	A manufacturing company keeps stock of special products. Previous experience indicates the

daily demand as given below:

Daily demand	:	5			10			15			20			25		30

Probability		:	0.01			0.20			0.15			0.50			0.12		0.02

Simulate the demand for the next 10 days. Also find the daily average demand for that product on the basis of simulated data.