Reg.No. ____________

End Semester Examination – Apr/May – 2018

| # Code : | # 14CS3042 | # Duration : | # 3hrs |
| --- | --- | --- | --- |
| # Sub. Name : | # SOFTWARE PROJECT MANAGEMENT | # Max. marks : | # 100 |

ANSWER ALL QUESTIONS (5 x 20 = 100 Marks)

| Q. No. | Sub Div. | Questions | Course Outcome | Marks |
| --- | --- | --- | --- | --- |
| 1. |  | Discuss the ways in which scope creep occurred on projects with which you have been associated. Was the project manager able to reverse scope creep? Is it possible to reverse scope creep? Defend your answer. | CO1 | 20 |
| (OR) |  |  |  |  |
| 2. |  | Consider a project management methodology that specifies only the six questions stated in the “Understanding the fundamentals of Project Management”. Could this approach be implemented? If yes, justify. | CO2 | 20 |
| 3. | a. | Explain the process through which an Effective Project Overview statement is written. | CO2 | 10 |
|  | b. | Categorize the five component parts of Project Overview statement. | CO3 | 10 |
| (OR) |  |  |  |  |
| 4. |  | Prepare a simple budget showing an order of magnitude estimate, a budget estimate, and a definitive estimate. What did you have to do to bring each successive budget closer to the final working budget? | CO3 | 20 |
| 5. | a. | Discuss the concept of the work package as an insurance policy? How is it an insurance policy, and what might it contain that would make it an insurance policy? | CO2 | 10 |
|  | b. | Your project managers have been able to communicate very effectively with all of your clients except one. Getting feedback from this client has been always a nagging problem. Justify the scenario. | CO2 | 10 |
| (OR) |  |  |  |  |
| 6. |  | Identify the PMLC model with the greatest risk expectation and consider it’s mitigation strategies. Defend your choice. | CO2 | 20 |
| 7. | a. | List the advantages and disadvantages of using management reserve. | CO1 | 10 |
|  | b. | Describe in detail about the Exertxe Project Management. | CO1 | 10 |
| (OR) |  |  |  |  |
| 8. |  | Explain the process of using the continuous Process Improvement Model. | CO2 | 20 |
|  |  | Compulsory: |  |  |
| 9. |  | Describe the roles and responsibilities of the PSO with respect to distressed projects. | CO1 | 20 |