Reg.No. ____________

End Semester Examination – Apr/May – 2018

| # Code : | # 14MA2018 | # Duration : | # 3hrs |
| --- | --- | --- | --- |
| # Sub. Name : | # OPERATIONS RESEARCH -II | # Max. marks : | # 100 |

ANSWER ALL QUESTIONS (5 x 20 = 100 Marks)

| Q. No. | Sub Div. | Questions | Course Outcome | Marks |
| --- | --- | --- | --- | --- |
| 1. |  | A tyre manufacturer has to supply 12000 tyres per year to an automobile industry. The demand is fixed and known. Shortage cost is assumed to be infinite. The inventory holding cost is Rs.0.15/month and the setup cost per run is Rs.325. Determine the following: i) The optimum run size, ii) Optimum scheduling period iii) Minimum total expected yearly cost. | CO1 | 20 |
| (OR) |  |  |  |  |
| 2. |  | The various time estimates of activities involved in a project are given below Activities; 1-2; 1-3; 2-4; 2-3; 3-4; 3-5; 4-6; 5-6. OptimisticTime (Days); 2; 4; 2; 2; 0; 3; 6; 1. Normal Time (Days); 6; 8; 3; 4; 0; 6; 10; 3. Pessimistic Time (Days); 10; 12; 4; 6; 0; 9; 14; 5. - Draw the network and determine the expected completion time of the project - Find the variance and SD of project - Determine the total probability of completing the project within 25 days - What due date has about 75% of chances of being met(completion) - What is the probability of not completing the project within 23 days | CO2 | 20 |
| 3. |  | The activities involved in a project with their respective time estimates are given in the table (in weeks) Activity; 1-2; 1-3; 2-3; 3-4. to; 1; 2; 2; 3. tm; 1; 5; 2; 6. tp; 7; 14; 14; 15. - Find the expected duration and variance of the project. - What is the probability that the project will be completed atleast 2 weeks later than expected? - What is the probability of the entire project? | CO2 | 20 |
| (OR) |  |  |  |  |
| 4. |  | Solve the following game whose pay off matrix is given below by concept of dominance Player A Player B 3; 2; 4; 0. 2; 4; 2; 4. 4; 2; 4; 0. 0; 4; 0; 8. | CO3 | 20 |
| 5. | a. | The demand per day for a belt used in the engine of an automobile has the following probability distribution. Simulate the demand for 20 days. Demand/day 3 4 5 6 7 Probability 0.10 0.30 0.30 0.20 0.10 | CO1 | 12 |
|  | b. | Write Notes on 1) FCFO 2) Inter arrival time and arrival rate 3) Queue size and Population Size 4) Kendall’s Notation | CO1 | 8 |
| (OR) |  |  |  |  |
| 6. |  | Using montecarlo simulation technique,simulate ( 10 trials) the demand over lead time for the following distribution of demand and lead time Demand Items /week; 175; 200; 225; 250. Probablity; 0.20; 0.30; 0.30; 0.20. Lead Time(Weeks); 1; 2; 3. probablity; 0.25; 0.35; 0.40. Take the following Random numbers for lead time 4,41,60,89,34,87,49,47,27& 23 Random numbes for First week 1,35,96,89,39,76,78,93,11,94 Random numbes for Second week 50,49,08,28,70,74,63,80,72,44 Random numbes for Third week 94,34,07,42,12,52,73,69,22,38 | CO3 | 20 |
| 7. |  | Solve the game whose pay off matrix is as follows: (Player A vs Player B) B1; B2; B3. A1; -2; 16; -2. A2; -2; -8; -4. A3; -5; 20; -9. | CO3 | 20 |
| (OR) |  |  |  |  |
| 8. |  | Solve the game whose pay off matrix is as follows: (Player A vs Player B) B1; B2; B3; B4. A1; 3; 2; 4; 0. A2; 2; 4; 2; 4. A3; 4; 2; 4; 0. A4; 0; 4; 0; 8. | CO3 | 20 |
|  |  | Compulsory: |  |  |
| 9. |  | Compute ABC analysis and construct the graph for the following 10 items consumed in company (10) Items; 1; 2; 3; 4; 5. Annual Usage(units); 200; 3000; 25; 1100; 60. Unit Cost(Rs); 11; 14; 9; 6; 5. Items; 6; 7; 8; 9; 10. Annual Usage(units); 250; 140; 850; 550; 80. Unit Cost(Rs); 90; 6; 6; 15; 9. | CO1 | 20 |