Reg.No. ____________

End Semester Examination – Apr/May – 2018

| # Code : | # 14ME2054 | # Duration : | # 3hrs |
| --- | --- | --- | --- |
| # Sub. Name : | # PRINCIPLES OF RESOURSE AND QUALITY MANAGEMENT | # Max. marks : | # 100 |

ANSWER ALL QUESTIONS (5 x 20 = 100 Marks)

| Q. No. | Sub Div. | Questions | Course Outcome | Marks |
| --- | --- | --- | --- | --- |
| 1. | a. | Maximize Z = x1+3x2 Subjected to x1 ≤ 5 x1 +2x2 ≤ 10 x2 ≤ 4 and x1, x2, both ≥ 0. | CO1 | 18 |
|  | b. | State 2 conditions to solve LPP using simplex method. | CO1 | 2 |
| (OR) |  |  |  |  |
| 2. |  | Solve to minimize the Transportation Cost by using Vogel’s Approximation Method and test the optimality by Modified distribution Method. Warehouse Factory; W1; W2; W3; W4; Factory Capacity. F1; 19; 30; 50; 10; 7. F2; 70; 30; 40; 60; 9. F3; 40; 8; 70; 20; 18. Ware house Requirements; 40; 8; 70; 20. | CO2 | 20 |
| 3. | a. | The various time estimates of activities involved in a project are given below Activities; 1-2; 1-3; 2-4; 2-3; 3-4; 3-5; 4-6; 5-6. Optimistic Time(Days); 2; 4; 2; 2; 0; 3; 6; 1. Normal time(Days); 6; 8; 3; 4; 0; 6; 10; 3. Pessimistic time(Days); 10; 12; 4; 6; 0; 9; 14; 5. a.Draw the network and determine the expected completion time of the project. b.Find the variance and SD of project. c.Determine the total probability of completing the project within 25 days. d.What due date has about 75% of chances of being met(completion) | CO3 | 18 |
|  | b. | Explain the state of occurance of Degeneracy in simplex. | CO2 | 2 |
| (OR) |  |  |  |  |
| 4. | a. | Find the sequence that minimizes the total elapsed time required to complete the following jobs. Jobs; 1; 2; 3; 4; 5. M/c A(hrs); 5; 7; 6; 9; 5. M/c B(hrs); 2; 1; 4; 5; 3. M/c C(hrs); 3; 7; 5; 6; 7. | CO2 | 18 |
|  | b. | Enumerate the condition that will balance a Transportation problem. | CO2 | 2 |
| 5. | a. | In a railway marshalling yard, goods trains arrive at a rate of 12 trains per day. Assuming that the inter-arrival time follows an exponential distribution and the service time distribution is also exponential with an average of 34 minutes, calculate the following: a.The mean line length b.The probability that the queue size exceeds 12. | CO2 | 18 |
|  | b. | Describe the usage of dummy activity in Projects. | CO2 | 2 |
| (OR) |  |  |  |  |
| 6. | a. | Using the principle of dominance, solve the following game. 3; 5; 4; 9; 6. 5; 6; 3; 7; 8. 8; 7; 9; 8; 7. 4; 2; 8; 5; 3. | CO2 | 18 |
|  | b. | Differentiate between event and activity. | CO3 | 2 |
| 7. |  | Explain the Deming philosophy of 14 principles. | CO4 | 20 |
| (OR) |  |  |  |  |
| 8. |  | Define Benchmarking and explain the procedure to perform the same. | CO4 | 20 |
|  |  | Compulsory: |  |  |
| 9. |  | Describe the ISO 14000 Concept, requirements and benefits. | CO4 | 20 |