Reg.No. ____________

End Semester Examination – Nov/Dec – 2018

| Code: | 17CS3067 | Duration : | 3hrs |
| --- | --- | --- | --- |
| Sub.Name: | SOFTWARE PROJECT MANAGEMENT | Max. marks : | 100 |

ANSWER ALL QUESTIONS (5 x 20 = 100 Marks)

| Q. No. | Sub Div. | Questions | Course Outcome | Marks |
| --- | --- | --- | --- | --- |
| 1. | a. | Describe the Waterfall model as a source of conventional software process and how most of the industry practiced this approach in a large scale system. | CO2 | 15 |
|  | b. | Write the functions of five parameters in software cost models of software economics. | CO2 | 5 |
| (OR) |  |  |  |  |
| 2. | a. | Explain how Pragmatic Software Cost Estimation being measured with detailed study. | CO1 | 15 |
|  | b. | Discuss the generations of Conventional and Transition mode of software development process. | CO1 | 5 |
| 3. | a. | Describe important aspects on : - Conventional Work breakdown structures. - Evolutionary Work Breakdown structures. | CO2 | 15 |
|  | b. | Discuss the Software management team activities that are held up over the project life cycle. | CO3 | 5 |
| (OR) |  |  |  |  |
| 4. | a. | Write about engineering sets artifact in the areas of requirements design and implementation sets. | CO2 | 15 |
|  | b. | Discuss the primary objectives of inception phase to achieve concurrence among stake holders. | CO2 | 5 |
| 5. |  | Explain the Iteration workflow with the sequential set of activities in the development life cycle. | CO3 | 20 |
| (OR) |  |  |  |  |
| 6. | a. | Explain how periodic status assessments give continuous attention to all interacting activities of a software development effort. | CO4 | 5 |
|  | b. | Write the life cycle objectives and architecture of Major milestones. | CO5 | 15 |
| 7. |  | Describe important aspects on : - Pragmatic planning. - Change Management. | CO5 | 10+10 |
| (OR) |  |  |  |  |
| 8. |  | Explain the iteration Planning process of work breakdown structures with milestone scheduling. | CO5 | 20 |
|  |  | Compulsory: |  |  |
| 9. |  | Describe the Management indicators on the basis of work and progress. Budgeted cost and expenditures and in effective team dynamics. | CO6 | 20 |