Reg. No. ________

Karunya University

(Karunya Institute of Technology and Sciences)

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

End Semester Examination – November/ December - 2013

Subject Title : 	OPERATIONS RESEARCH							      	     Time : 3 hours

Subject Code:	PE237											      Maximum Marks: 100

#### Answer ALL questions

PART – A  (10 x 1 = 10 MARKS)

1.	All simplex problems should be solved in the manner of ______________.

2.	Name the three methods to arrive at an initial solution in transportation problem.

3.	Draw a network for the following activities and find the critical path.

| Activities | 1-2 | 1-4 | 1-3 | 2-4 | 3-4 |
| --- | --- | --- | --- | --- | --- |
| Duration(Weeks) | 3 | 6 | 4 | 5 | 2 |

4.	What is the idle time of a machine?

5.	What is inventory carrying cost?

6.	What is meant by A class items in inventory management.

7.	Give one example for finite queue size and infinite queue size.

8.	What is the advantage of simulation?

9.	Solve the following game by saddle point method.

Player B

| Player A 5 | 7 | 8 |
| --- | --- | --- |
| 2 | 1 | 7 |
| 1 | 6 | 9 |

10.	What is time value of money in Replacement models?

PART – B  (5 x 3 = 15 MARKS)

11.	Differentiate slack, surplus and artificial variables.

12.	Write about the three time estimates and expected time in the PERT problem.

13.	List out the various types and functions of inventory.

14.	Differentiate scheduled arrivals and random arrivals.

15.	Solve the following game by arithmetic method.

Player B

| Player A 4 | 0 |
| --- | --- |
| 0 | 8 |

PART – C  (5 x 15 = 75 MARKS)

16.	Solve the following Linear Programming problem by simplex method.

Maximize Z=X 1 –X2+3X3

Subjected to

2X1+X2+X3≤ 10

2X1–X3≤ 2

– 2X1+2X2–3X3  ≤   0

X1, X2 and X3 ≥ 0

(OR)

[P.T.O.]

17.	There are 5 Jobs and 5 machines. The associated cost of allocating a job to the machines is given in the table.

Machines

| 11 | 17 | 8 | 16 | 20 |
| --- | --- | --- | --- | --- |
| 9 | 7 | 12 | 6 | 15 |
| 13 | 16 | 15 | 12 | 16 |
| 21 | 24 | 17 | 28 | 26 |
| 14 | 10 | 12 | 11 | 15 |

Jobs

Determine the optimal assignment of jobs so that the total cost of allocating all the jobs is minimized.

18.	The various time estimates of activities involved in a project are given below :

| Activities | 1-2 | 1-3 | 2-4 | 2-3 | 3-4 | 3-5 | 4-6 | 5-6 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Optimistic Time(Days) | 2 | 4 | 2 | 2 | 0 | 3 | 6 | 1 |
| Normal time(Days) | 6 | 8 | 3 | 4 | 0 | 6 | 10 | 3 |
| Pessimistic time(Days) | 10 | 12 | 4 | 6 | 0 | 9 | 14 | 5 |

- Draw the network and determine the expected completion time of the project.		(4)

b.	Find the variance and SD of project. 											(3)

c.	Determine the probability of completing the project within 23 days and 25 days. 		(4)

d.	What is the probability that the project will be completed at least 5 days earlier than the 	expected time? 																(4)

(OR)

19.	A machine shop has one shearing, one punching and one deburring machine. Time in minutes for shearing, punching and deburring operations is given for each job. Determine the optimal order in which the jobs are to be processed to minimize the total time. Find the total time to process all the jobs and idle time of each machine.

| Job | Shearing Time (Minutes) | Punching Time (Minutes) | Deburring Time (Minutes) |
| --- | --- | --- | --- |
| 1 | 40 | 50 | 80 |
| 2 | 20 | 60 | 100 |
| 3 | 80 | 20 | 60 |
| 4 | 50 | 30 | 70 |
| 5 | 60 | 40 | 110 |

20.	The demand for a computer monitor cable is 1050 cables per month and shortages are allowed; if the cost per cable is ` 125, cost of making one purchase is ` 700, the holding cost of one cable is ` 3 per year and cost of one shortage is ` 50/year determine the following:

a.	Optimum purchase quantity            b.	Optimum number of shortages

c. 	Optimum total yearly cost     		d.   	Number of orders per year

e. 	Time between orders

(OR)

21.	Draw a graph and conduct ABC analysis for the following 10 items in an inventory

| Items | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Annual Usage(units) | 200 | 3000 | 25 | 1100 | 60 | 250 | 140 | 850 | 550 | 80 |
| Unit Cost(`) | 11 | 14 | 9 | 6 | 5 | 90 | 6 | 6 | 15 | 9 |

22. 	a.	Differentiate series service channel and parallel service channel. 					(3)

b.	Arrivals at a public telephone booth are with an average of 8 minutes between one arrival 	and 	the next. The length of the telephone calls is assumed with a mean value of 2 minutes. 	Find:

a.	Utilization factor.															(4)

b.	Average queue length. 													(4)

c.	Average waiting time of customer. 											(4)

(OR)

23.	The demand per day for a belt used in the engine of an automobile has the following probability distribution. Simulate the demand for 15 days by using Monte -Carlo technique and find the average demand from the simulation.

| Demand/day | 3 | 4 | 5 | 6 | 7 |
| --- | --- | --- | --- | --- | --- |
| Probability | 0.10 | 0.30 | 0.30 | 0.20 | 0.10 |

24.	Solve the following game whose pay off matrix is given below by concept of dominance.

Player A

| 0 | 2 | 7 |
| --- | --- | --- |
| 2 | 5 | 6 |
| 3 | 3 | 8 |

Player B

(OR)

25.	The owner of a stone crushing machine determines from his past records that the cost per year for operating the machine is as shown in the table. The purchase price of this machine was ` 65000 when new.

| Age(years) | 1 | 2 | 3 |
| --- | --- | --- | --- |
| Operating Cost(`) | 10000 | 12000 | 14000 |

After 3 years, the operating cost is `s 4000B, Where B = 4, 5 and 6 (B indicating age in years, if the resale value decreases by 15% of the purchase price every year). What is the optimal replacement policy?