Reg. No. ________

Karunya University

(Karunya Institute of Technology and Sciences)

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

Supplementary Examination – June 2014

Subject Title : 	PRINCIPLES OF RESOURCE AND QUALITY MANAGEMENT														      							     Time : 3 hours

Subject Code:	11ME207										       Maximum Marks: 100

#### Answer ALL questions

PART – A  (10 x 1 = 10 MARKS)

1. 	What is meant by unbound solution?

2.	Write the meaning for the term “resolving degeneracy” in transportation model.

3.	Define dangling.

4.	When random numbers tables are not available, what are the alternate methods available to generate random numbers?

5.	Mention any two methods for generating pseudo random numbers.

6.	In game theory what does following symbols indicates

7.    List any three dimensions of quality.

8.    What is meant by QFD?

9.    ISO 14000 stands for ________________.

10.  	Indicate the types of Intranet.

PART – B  (5 x 3 = 15 MARKS)

11. 	Classify the types of simplex problems.

12. 	What is expediting? Mention formulas to calculate Δ Cost and ΔT in CPM.

13. 	Represent the types of Congruential methods.

14. 	Highlight the principles of Total Quality Management.

15. 	Write short notes on clauses of ISO 9001:2008.

PART – C  (5 x 15 = 75 MARKS)

16. 	A person requires at least 10, 12 and 12 units of chemicals A, B and C respectively for his workshop. A liquid product contains 5, 2 and 1 units of A, B and C respectively per bottle. A dry product contains 1, 2 and 4 units of A, B and C per box. If the liquid product sells for

Rs. 30 per bottle and the dry product sells for Rs. 20 per box, how many of each should be purchased to minimize the cost and meet the requirement? Formulate the following LPP and solve it using graphical method.

(OR)

17. 	  Solve the following Transportation problem and find the optimal processing time.

| Operator Job | I | II | III | IV | V |
| --- | --- | --- | --- | --- | --- |
| A | 12 | 4 | 9 | 5 | 9 |
| B | 8 | 1 | 6 | 6 | 7 |
| C | 1 | 12 | 4 | 7 | 7 |
| D | 10 | 15 | 6 | 9 | 1 |

[P.T.O.]

Availability at sources I, II, III, IV and V are 40,20,50,30 and 40 respectively. The requirement at destinations A, B, C, and D are 55, 45, 30 and 50 respectively. Find the optimal allocation using MODI – method and is the solution is unique in this problem? If it is not unique, determine the alternative solutions to the problem.

18.  	A machine shop has M1, M2 and M3 machines. Time in minutes for operations in each machine for each job is given below. Determine the order in which the jobs are to be processed in order to minimise the total time required to process all the jobs. Find the total time required to process all the jobs and the idle time of each machine.

| Job | M1 | M2 | M3 |
| --- | --- | --- | --- |
| 1 | 40 | 50 | 80 |
| 2 | 20 | 60 | 100 |
| 3 | 80 | 20 | 60 |
| 4 | 50 | 30 | 70 |
| 5 | 60 | 40 | 110 |

(OR)

19. 	The jobs of a project with the respective time estimates are given in table

| Jobs | 1-2 | 1-6 | 2-3 | 2-4 | 3-5 | 4-5 | 6-7 | 5-8 | 7-8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| to | 3 | 2 | 6 | 2 | 5 | 3 | 3 | 1 | 4 |
| tm | 6 | 5 | 12 | 5 | 11 | 6 | 9 | 4 | 19 |
| tp | 15 | 14 | 30 | 8 | 17 | 15 | 27 | 7 | 28 |

a.	Draw the network and calculate the following:

b.	Variance of each job, Length of the project and Variance of project.

c.	What is the probability that the jobs on the critical path will be completed by the due date of 42 days?

d.	What is the probability that the jobs on the next most critical path will be completed by the due date of 42 days?

20. 	In a manufacturing organization, raw materials are received from various vendors. The transport of these raw materials is done using trucks. Before the raw materials are sent to the stores, they are to be inspected. The inspector takes 6 minutes for inspecting a truck and he can inspect only one truck at a time.

The following data is available.

| Inter arrival time of truck (minute) | 2 | 3 | 4 | 5 | 6 | 8 | 11 | 12 | 14 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Frequency | 3 | 6 | 9 | 18 | 20 | 19 | 10 | 8 | 7 |

Once the truck is inspected, it is sent to the stores.

Using the random numbers given (23, 89, 27, 86, 10, 38, 59, 43, 17, 81, 36, 43, 76, 84, 56) and

Monte Carlo simulation for 15 trials, determine the following:

a.	Average time before service.

b.	The longest waiting time of truck.

(OR)

21. 	A payoff matrix of a game is given below. Use the dominance property to solve the game.

Player B

I	   II     III      IV

| I 3 | 2 | 4 | 0 |
| --- | --- | --- | --- |
| 2 | 4 | 2 | 4 |
| 4 | 2 | 4 | 0 |
| 0 | 4 | 0 | 8 |

Player A

II

III

IV

22. 	Explain Deming’s 14 principles for quality management.

(OR)

23.	Discuss in detail about benchmarking, reasons to benchmark and its procedure.

24. 	Elaborate ISO 9001 requirements and implementation procedure for a Quality Management System.

(OR)

25. 	Describe the role of following IT tools in Quality Management:

a.	Video conferencing,

b.	Virtual teaming and

c.	E- Governance.