Reg. No. ________

Karunya University

(Karunya Institute of Technology and Sciences)

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

Supplementary Examination – June 2014

Subject Title : 	PRINCIPLES OF RESOURCE AND QUALITY MANAGEMENT														      							      Time : 3 hours

Subject Code:	ME243											       Maximum Marks: 100

#### Answer ALL questions

PART – A  (10 x 1 = 10 MARKS)

1.	What are the basic assumptions for formulating linear programming problems?

2.	What is meant by basic feasible solution?

3.	What is meant by ‘no passing rule’ in sequencing problem?

4.	Brief about Floats.

5.	Define Transition probability.

6.	What is saddle point?

7.	Define Quality.

8.	List any two concepts of TQM.

9.	What are the ISO series of standards?

10.	What are the advantages of implementing ISO in an organization?

PART – B  (5 x 3 = 15 MARKS)

11.	Define Pseudo optimal solution.

12.	Distinguish PERT and CPM.

13.	What is the value of the game whose payoff matrix is?

| 1 | 7 |
| --- | --- |
| 6 | 2 |

14.	What are the various parts of hose of quality?

15.	What are the objectives of internal audit?

PART – C  (5 x 15 = 75 MARKS)

16.	Solve the following L.P.P by the graphical method

Max Z = 3x1 + 2x2

subject to 2x1 + x2 ≤ 1;

x1 ≤ 2;

x1 + x2 ≤ 3;

and x1, x2 ≥ 0.

(OR)

17.	Find the optimum total transportation cost.

|  | A | B | C | D | Supply |
| --- | --- | --- | --- | --- | --- |
| P | 21 | 16 | 25 | 13 | 11 |
| Q | 17 | 18 | 14 | 23 | 13 |
| R | 32 | 27 | 18 | 41 | 19 |
| Demand | 06 | 10 | 12 | 15 |  |

[P.T.O.]

18.	There are seven jobs each of which goes through two machines in the order M1, M2.  Find the sequence which minimizes the total elapsed time and also find idle time of machines. (Time units in hrs)

| Jobs | Cutting Machine M1 | Finishing machine M2 |
| --- | --- | --- |
| 1 | 14 | 21 |
| 2 | 26 | 15 |
| 3 | 17 | 16 |
| 4 | 11 | 21 |
| 5 | 9 | 22 |
| 6 | 26 | 12 |
| 7 | 18 | 13 |
| 8 | 15 | 25 |

(OR)

19.	A project consist of  the following activities and its durations in days are

| Act. | Longest | Most likely | Shortest |
| --- | --- | --- | --- |
| A[1-2] | 15 | 6 | 3 |
| B[1-3] | 14 | 5 | 2 |
| C[1-4] | 30 | 12 | 6 |
| D[2-5] | 8 | 5 | 2 |
| E[2-6] | 17 | 11 | 5 |
| F[3-6] | 15 | 6 | 3 |
| G[4-7] | 27 | 9 | 3 |
| H[5-7] | 7 | 4 | 1 |
| I[6-7] | 8 | 5 | 2 |

a.	Construct a net work [n/w] diagram.

b.	What is the probability that the project will complete 2days later than the expected time?

c.	What is the probability that the project will complete 2days early than the expected time.

d.	Find the due date, if the % of success is 90%.

20.	Car Arrivals at a petrol pump, having one petrol unit in Poisson with an average of 10 cars per hour. The service time is distributed exponentially with a mean of minutes.

Find:

a.	the average number of the cars in the system.

b.	Average waiting time in the queue.

c.	Average queue length

d.	The probability that the number of cars in the systems is 2.

(OR)

21.	Use the graphical method for solving the following and find the value of the game

| Player A/B | B1 | B2 | B3 | B4 |
| --- | --- | --- | --- | --- |
| A1 | 1 | 0 | 4 | 1 |
| A2 | 1 | 1 | 2 | 5 |

22.	What is Benchmarking? Explain the process involved in Benchmarking.

(OR)

23.	What is 5’S? Explain them in detail.

24.	What are the requirements of ISO- 14000? Explain.

(OR)

25.	Explain the steps followed to get ISO- 9000 certification for an educational institute.