Reg. No. ________

Karunya University

(Karunya Institute of Technology and Sciences)

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

Supplementary Examination – June 2012

Subject Title:	CONSTRUCTION MANAGEMENT						       Time: 3 hours

Subject Code:	09CE215	       						               	       Maximum Marks: 100

#### Answer ALL questions

PART – A (10 x 1 = 10 MARKS)

1. 	Mention the objectives of studying construction management.

2.	How to classify construction works?

3.	What are the points to remember while planning Construction?

4.	Define Construction Schedule.

5.	What is the alternative name of CPM?

6.	Write two types of networks.

7.	Define Tender.

8.	What is contract planning?

9.	What do you mean by Direct and Indirect charges?

10.	Define Imprest.

PART – B (5 x 3 = 15 MARKS)

11.	Mention the scopes of Construction Management.

12.	What are the stages in Construction Planning?

13.	What are the differences between CPM and PERT?

14.	What are the steps involved in preparation of contract documents?

15.	Write any five differences between Imprest advance and Temporary advance.

PART – C (5 x 15 = 75 MARKS)

16. 	What are the stages of construction works?

(OR)

17.	What are the various functions of the Construction management? Discuss them briefly.

18.	What are the different types of scheduling?

(OR)

19.	Explain the important provisions of minimum wages Act 1948.

20.	What are the Technical terms used in network planning?

(OR)

21.	Write Short Notes on:

a.	Advantages of network planning 		b.	Properties of CPM network.

22.	What are the steps involved in post tender planning?

(OR)

23.	What are the inspection practices of work required to control the quality?

24.	Brief the different types of bills.

(OR)

25.	Write any ten technical account terms and define.