Reg. No. ________

Karunya University

(Karunya Institute of Technology and Sciences)

(Declared as Deemed to be University under Sec.3 of the UGC Act, 1956)

Supplementary Examination – June 2012

Subject Title:	PRINCIPLES OF RESOURCE AND QUALITY MANAGEMENT

Time: 3 hours

Subject Code:	ME243		       						               	       Maximum Marks: 100

#### Answer ALL questions

PART – A (10 x 1 = 10 MARKS)

1. 	List the methods applied to solve simplex problems with artificial variables.

2.	When a dummy destination is added in solving transportation problem?

3.	Name the rules used for constructing network.

4.	What is meant by Elapse time?

5.	How Kendall represented queuing model?

6.	State “Minimax Principle”.

7.	Differentiate between Internal failure cost and External Failure cost.

8.	Who developed the quality control chart for product variables?

9.	QS 9000 is meant for whom?

10.	Define Quality.

PART – B (5 x 3 = 15 MARKS)

11.	Mention the limitations of Linear Programming.

12.	List the steps involved in Critical Path method.

13.	Classify the elements of a queuing system.

14.	Write short notes on 5S concepts.

15.	What are the objectives of an internal audit?

PART – C (5 x 15 = 75 MARKS)

16.	Solve the following problem by simplex method.

Minimise Z = X1-3X2+2X3

Subjected to		3X1-X2+2X3 ≤ 7

-2X1+4X2 ≤ 12

-4X1+3X2+8X3≤10

X1, X2, X3 all ≥ 0.

(OR)

17.	In a small machine shop, there are 4 operators available to assign jobs for the day. There are 5 jobs and the profit in rupees for each operator on each job is represented in the table.

| JOBS |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| OPERATORS |  | JI | J2 | J3 | J4 | J5 |
|  | 01 | 6.30 | 5.90 | 6.80 | 10.20 | 7.40 |
|  | 02 | 8.00 | 10.10 | 9.00 | 8.50 | 7.30 |
|  | 03 | 8.70 | 8.80 | 9.10 | 7.60 | 6.50 |
|  | 04 | 7.30 | 8.30 | 6.40 | 7.70 | 8.00 |

Determine the optimal assignment.	  Which job is to be rejected?

[P.T.O]

18.	The jobs of a project with respective time estimates are given in table.

| Jobs | 1-2 | 1-6 | 2-3 | 2-4 | 3-5 | 4-5 | 6-7 | 5-8 | 7-8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| t0 | 3 | 2 | 6 | 2 | 5 | 3 | 3 | 1 | 4 |
| tm | 6 | 5 | 12 | 5 | 11 | 6 | 9 | 4 | 19 |
| tp | 15 | 14 | 30 | 8 | 17 | 15 | 27 | 7 | 28 |

a.	Draw the network and calculate the following:

Variance of each job

Length of the project

Variance of the project

b.	What is the probability that the jobs on the critical path will be completed by the due date 42 days?

c.	What is the probability that the jobs on the next most critical path will be completed by the due date of 42 days?

d.	What is your estimate on the entire project being completed by the due date?

(OR)

19.	A machine shop has one shearing, one punching and one deburring machine. Time in minutes for shearing, punching and deburring operations is given for each job. Determine the order in which the jobs are to be processed in order to minimize the total time required to process all the jobs. Find the total time required to process all the jobs and the idle time for each machine.

|  | Shearing time | Punching time | Deburring Time |
| --- | --- | --- | --- |
| 1 | 40 | 50 | 80 |
| 2 | 20 | 60 | 100 |
| 3 | 80 | 20 | 60 |
| 4 | 50 | 30 | 70 |
| 5 | 60 | 40 | 110 |

20.	A Payoff matrix of a game is given below. Use the dominance property to solve the game.

| Player A | Player B |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | I | II | III | IV |
|  | I | 3 | 2 | 4 | 0 |
|  | II | 2 | 4 | 2 | 4 |
|  | III | 4 | 2 | 4 | 0 |
|  | IV | 0 | 4 | 0 | 8 |

(OR)

21.	Arrivals at a public telephone booth are considered to be Poisson with an average time of 8 minutes between one arrival and the next. The length of the telephone calls is assumed to be exponentially distributed with a mean value of 2 minutes.

a.	What will be the probability that a person arriving at the booth will have to wait?

b.	Determine the average length that is formed from time to time.

c.	The telephone department is interested to install a second booth if convinced that an arrival would expect to have to wait at least 5 minutes for the phone. Determine the increase in flow of arrivals which will justify a second booth.

22.	With suitable sketches explain the seven Quality Control Tools.

(OR)

23.	Explain Edward Deming’s 14 points, which is to be followed by the manufacturing industries.

24.	Discuss in detail about the steps involved in implementation of Quality Management System.

(OR)

25.	Mention the eight clauses of ISO 9001: 2000 system and explain.